MAEBT Change Request

This MAEBT Change Request can be found at the Mass EBT website at: www.masselectric.com/ebt

| Requester Name: Jeff Knox/Jim Humiston | Company Name: Strategic Energy/Select Energy | Phone # : 412-394-5652/860-665-2435 |
| --- | --- | --- |
| Date of Request: 04/06/05 | Affected EDI Transaction Set #(s): 814, 867HU | E-mail Address: jknox@sel.com/humisjw@selectenergy.com |
| Requested Priority (emergency/high/low):High | Requested Implementation Date: October 2005 or before | Status: Approved for implementation by 10/15/2005 |

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Provide suppliers with customer’s ICAP value (ICAP Tag) with enrollment, historical usage requests and provide a change transaction if/when the value changes.

Detail Explanation  (Exactly what change is required? To which MAEBT Standards? Why?):

Request is that the LDC’s provide suppliers with the customers “ICAP tag”. (This is the capacity value, assigned to each customer by the LDC, for a power year and is determined based on the customer’s contribution to ISO-NE’s Peak load.  Current capacity values are assigned based on the ISO-NE peak 8/22/03 @ 1500 hrs and are valid for the power year 6/1/04 to 5/31/05.  New values will be based on the peak 8/30/04 @ 1500 hrs and become effective 6/1/05.)  This value is needed to determine each customer’s assigned capacity, value/cost, and total supplier capacity.

This would require modification to:

814-2 Enrollment Response – successful

814-4 Change Distribution Company Data

814-8 Customer Move Transaction

867-1 Historical Usage (Interval HU will need to be addressed as it is not sent EDI)

Suggest that we look at using the “AMT KC” segment as it is U.I.G. approved.

For Change Control Manager Use Only:

| Date of MAEBT Discussion: AT 7/13 and 8/10 EBT MTG’s | Expected Implementation Date: 10/15/2005 |  |
| --- | --- | --- |

MAEBT Discussion and Resolution:

It was agreed by all four LDC’s to implement the ICAP TAG value into the transactions stated above

According to the Technical Sub-Groups recommendation to use the a REF*KC segment to report an account that does not have an ICAP TAG and the AMT segment to report the ICAP TAG value in the 814 transaction set.  In addition for the 867 Historical Usage transaction a PSA segment will be added to the Header segments to communicate the ICAP TAG or NO ICAP TAG values.  It was agreed that a NO ICAP TAG value would default to sending a zero value in the PSA03 element.

Please refer to the posted transaction red-lined IG pages for mapping requirements.

Priority Classifications

| Emergency Priority | To be implement within 10 days or otherwise directed by MAEBT Working Group. |
| --- | --- |
| High Priority | Changes / Enhancements to be implemented within 30 days, or the next release, or as otherwise determined by MAEBT Working Group |
| Low Priority | Changes / Enhancements to be implemented no earlier than 90 days, Future Release, or as otherwise directed by MAEBT Working Group |

Please submit this form via e-mail to both the MAEBT Working Group Co-Chairpersons and to the MAEBT Listserver (massebt@listserv.masselectric.com)

Your request will be evaluated and prioritized at an upcoming MAEBT Working Group meeting or conference call.